# CAD and Drawing Quote-Readiness Checklist

Review file evidence before geometry becomes a commercial assumption

| Prepared for | Fabrication estimators and quoting teams |
| --- | --- |
| Updated | 18 July 2026 |
| Use | Replace examples with reviewed project and business information |

Review boundary: This resource supports quote preparation. It is not legal, engineering, tax, production, or contract advice.

# File control

| Done | Review point | Evidence / response | Owner / status |
| --- | --- | --- | --- |
| ☐ | Every file listed by name and type |  |  |
| ☐ | Revision and issue date visible |  |  |
| ☐ | Controlling source identified |  |  |
| ☐ | Model and drawing conflicts recorded |  |  |

# Manufacturing information

| Done | Review point | Evidence / response | Owner / status |
| --- | --- | --- | --- |
| ☐ | Units and scale confirmed |  |  |
| ☐ | Material and stock form stated |  |  |
| ☐ | Critical dimensions and tolerances reviewed |  |  |
| ☐ | Threads, welds, finish, and inspection identified |  |  |

# Commercial readiness

| Done | Review point | Evidence / response | Owner / status |
| --- | --- | --- | --- |
| ☐ | Quantity and delivery basis confirmed |  |  |
| ☐ | Unsupported file information requested |  |  |
| ☐ | Provisional bases approved and visible |  |  |
| ☐ | Clarification owner and due date recorded |  |  |

# Worked example

Example conflict: STEP model filename indicates Rev B while the PDF title block indicates Rev C.

Action: hold affected pricing and request confirmation of the controlling source.

Do not infer control from the newest file timestamp alone.

# Final approval

| Reviewer |  |
| --- | --- |
| Decision | Approved / Conditional / Hold |
| Date |  |
| Required action |  |